OE-0001 — Opportunity Engine Foundation

Implementation Report — Product Owner Summary

ACCEPTED AND MERGED INTO MAIN — commit c97a705

# 1. Executive Summary

This ticket built the foundation of the Opportunity Engine — the system that will eventually answer "where should my next dollar go?" across every candidate trade already surfaced by the Screener, Hunter, and other sources.

The engine ranks candidates that have already been evaluated by the existing Decision Engine. It does not re-score anything: every opportunity score, confidence figure, and hard rejection is read directly from that existing evaluation, never recalculated or overridden. What it adds is the ability to compare several already-evaluated candidates against each other and against a shared, limited amount of available capital — a comparison the existing per-candidate evaluation was never designed to do on its own.

The engine was reviewed by the Product Owner, corrected in one round, and accepted. It is now part of main.

# 2. What Was Built

- A ranking engine (lib/opportunity-engine) that takes a batch of already-evaluated candidates and produces a ranked list, with one of four outcomes per candidate: Recommended, Acceptable Alternative, Watch, or Rejected.

- A connector that can take the existing evaluation output already produced for real Screener and Hunter candidates and feed it into the ranking engine, with no re-scoring.

- A read-only "Best Opportunities" display component, fully built and tested, ready to show a ranked list to a trader once a page is wired up to feed it real data.

Two candidate sources — Repeat Trades and Watchlist — were confirmed not to have a stable enough data shape to connect yet, and were explicitly documented as unsupported for now rather than silently skipped.

# 3. Product Owner Review and Corrections

The first version of this work was reviewed and not accepted as-is. Four corrections were required and have been completed:

| Area | What Was Found | What Was Fixed |
| --- | --- | --- |
| Production UI | A first pass mounted the read-only panel as an empty "Opportunities" tab on the Income Engine page. | Rejected as a production surface with nothing behind it. Fully reverted — the page is now byte-identical to main. The panel remains built and tested, but unmounted. |
| Ranking logic | Any nonzero existing position in a stock or sector was treated as a conflict, capping the candidate below a full recommendation. | Separated into two categories: exact duplicate positions (which still affect ranking) and ordinary existing exposure (now shown for awareness only, never demoting a candidate). |
| Display order | A candidate’s position on screen came from its raw score, which could let a demoted or capital-blocked candidate appear above a clean, fully recommended one. | The engine now sorts a second time by final recommendation strength, so a full recommendation always appears above a partial one, which always appears above a rejected one. |
| Test coverage | The read-only panel component had no dedicated tests of its own. | 15 new tests added, confirming correct rendering and confirming the panel contains no trade, execute, or order-placement controls of any kind. |

After these corrections were made and re-verified, the work was accepted and merged into main.

# 4. Testing and Validation

Every correction is covered by new automated tests, and the full repository test suite was re-run after the corrections — nothing outside this ticket’s own code was affected.

| Check | Result |
| --- | --- |
| Targeted tests (Opportunity Engine + panel) | 54 / 54 passing |
| Full repository test suite | 697 / 697 passing, 0 failures |
| TypeScript validation | Clean, no errors |
| Local production build | Hits the same documented sandbox limitation observed during prior Portfolio Intelligence validation (not a code defect) |
| Vercel deployment | Unverified — no deployment URL, build log, or dashboard confirmation has been supplied |

Note on Vercel: the local sandbox this work was built in cannot check a live Vercel deployment. If a deployment status is available, it should be checked directly rather than assumed.

# 5. What Is Not Done Yet

The read-only "Best Opportunities" display is built and fully tested, but it is intentionally not shown anywhere yet. No page currently has a live, real-time feed of already-evaluated candidates to hand it — wiring one up would mean either inventing evaluation data that doesn’t exist yet, or building new scanning/data-fetching, both of which were explicitly out of scope for this ticket.

Turning that display on for traders is a future, separately approved piece of work: connect a real page to the existing evaluation pipeline, then mount this display against that real data.

OE-0001 adds no paper or live trade-execution capability. This ticket is a ranking and display layer only.

# 6. Repository Confirmations

- main and origin/main are synchronized at commit c97a705 (this merge).

- The temporary working branch has been deleted, locally and remotely.

- feature/autopilot, the separate long-running Autopilot branch, was not touched.

- PI-0015 (Portfolio Intelligence live-market acceptance work) remains queued and unaffected by this ticket.

- No new sprint has been selected or approved as a result of this merge.

# 7. Recommendation

This ticket is complete, corrected, tested, and merged. No further action is required from the Implementation Engineer at this time. The next decision — what to build next, including whether to prioritize wiring a live feed into the Best Opportunities display — belongs to the Product Owner.